Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 24 June 2025 |
| Team ID | LTVIP2025TMID47668 |
| Project Name | ToyCraft Tales: Tableau's vision into toy manufacturer data |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Sprint-1 | Data Upload | USN-1 | As a Data Analyst, I can upload sales and inventory data in CSV format | 3 | High | Team A |
| Sprint-1 | Dashboard View | USN-2 | As a Data Analyst, I can view interactive dashboards in Tableau | 2 | High | Team A |
| Sprint-2 | Trend Analysis | USN-3 | As a Manager, I can analyze seasonal sales trends | 3 | Medium | Team B |
| Sprint-2 | Inventory Monitoring | USN-4 | As a Warehouse Staff, I receive alerts for low inventory levels | 2 | High | Team B |
| Sprint-3 | Report Export | USN-5 | As a Manager, I can export dashboards as PDF/image | 1 | Medium | Team C |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed |
| Sprint-1 | 5 | 5 Days | 11 June 2025 | 15 June 2025 | 5 |
| Sprint-2 | 5 | 5 Days | 16 June 2025 | 21 June 2025 | 5 |
| Sprint-3 | 1 | 3 Days | 22 June 2025 | 24 June 2025 | 1 |

Reference:

<https://www.atlassian.com/agile/project-management> <https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software> <https://www.atlassian.com/agile/tutorials/epics> <https://www.atlassian.com/agile/tutorials/sprints> <https://www.atlassian.com/agile/project-management/estimation> <https://www.atlassian.com/agile/tutorials/burndown-charts>